## Slide 1: Web Technology 20/21 Project Plan
By: Richard Hohensinner Corinna Kindlhofer Michael Schaffer Jürgen Suntinger-Schrampf Christina Tögl

## Slide 2: Our Idea:
Web Application called YumYum.
YumYum is a recipe web app that allows users to create and share recipes.
Recipes can contain text, images and videos.
Recipes will be based on a set of ingredients, which can also be used to filter recipes.
YumYum will also provide an option to export a shopping list (from recipes selected).
Users will have an option to register and log in/out.

## Slide 3: YumYum - A Recipe WebApp:
Logos, Images, Designs etc.

## Slide 4: YumYum’s Features:
User registration
User Login/Logout
Create Recipes
Share Recipes
Include Videos/Images into recipes (YouTube)
Export shopping list
Filter recipes (ingredients, kind, difficulty, time)
Database embedment
Export Recipes (Offline availability)
Mark recipes as favorites
2
1
3
2
1
5
4
3
4
1
Effort: (1 - 5)

## Slide 5: GUI Design (mockup):

## Slide 6: WebApp Architecture of YumYum:

## Slide 7: Technologies:
Web Client
  HTML5
  CSS
  JavaScript
  PHP
  (maybe) Angular, Node.js
Database:
  MySQL
HTML5 Technologies:
  a
  b
  c

## Slide 8: Group Member Responsibilities:
Richard:
  Administrative Tasks, Group Coordination, Development, Infrastructure Support (Dev. Server)
Corinna:
  Database Frontend, Development
Michael:
  Usability, Development
Jürgen:
  Designer, Development
Christina:
  Database Backend, Development

## Slide 9: Timeline:
Milestones:
Web Client ready
Database setup
User Login working
Recipe interactions
Additional Features
Release
Dates:
30.11.2020
07.12.2020
14.12.2020
30.12.2020
18.01.2021
18.01.2021

## Slide 10: Additional ideas (if there is time)
Implement a Recipe/User Rating System
Add a comment section to each recipe
A pantry feature - where users can enter which ingredients they have at hand
Write reviews (time + effort + difficulty) => use mean on recipes
Create subgroups for recipes (e.g. Austrian food, Indian food, desserts …)
Import recipes from competition.
Recommender System
...

## Slide 11: Questions? - Feedback & Input
Idea OK?
Design OK?
Timeline OK?
Technologies OK?